# Project Governance Playbook 2026

Version 2026.4 | Owner: Enterprise PMO

Page 1 of 4 | Section: Initiation

SYNTHETIC TRAINING DOCUMENT - NOT AN ACTUAL COMPANY POLICY

# Initiation

Policy statement 1: A formal project charter is required when estimated effort exceeds 100 person-hours or total spend exceeds USD 25,000.

Policy statement 2: The accountable executive sponsor must approve the project charter before detailed planning begins.

Questions about this section should be directed to the document owner.

# Project Governance Playbook 2026

Version 2026.4 | Owner: Enterprise PMO

Page 2 of 4 | Section: Risk and change control

SYNTHETIC TRAINING DOCUMENT - NOT AN ACTUAL COMPANY POLICY

# Risk and change control

Policy statement 1: The project manager and core team must review the active risk register at least every two weeks.

Policy statement 2: A change that increases approved cost or schedule by more than 10% requires steering committee approval before implementation.

Questions about this section should be directed to the document owner.

# Project Governance Playbook 2026

Version 2026.4 | Owner: Enterprise PMO

Page 3 of 4 | Section: Status and escalation

SYNTHETIC TRAINING DOCUMENT - NOT AN ACTUAL COMPANY POLICY

# Status and escalation

Policy statement 1: The project manager must publish the weekly status report by 12:00 noon local time each Friday.

Policy statement 2: A Red project status must be escalated to the sponsor and PMO within 1 business day.

Questions about this section should be directed to the document owner.

# Project Governance Playbook 2026

Version 2026.4 | Owner: Enterprise PMO

Page 4 of 4 | Section: Closure

SYNTHETIC TRAINING DOCUMENT - NOT AN ACTUAL COMPANY POLICY

# Closure

Policy statement 1: The business owner must sign the final acceptance record before the project is administratively closed.

Policy statement 2: The project team must complete a lessons-learned review within 10 business days after final acceptance.

Questions about this section should be directed to the document owner.